## Slide 1: Monte Carlo financial models on U50
Team member: 110061562 呂依凡

## Slide 2: Outline
Problem Statement
  Context
  Issue
  Objective
Project Scope
  System Operation Flow
  Area of Work
  Platform
  Target Spec
Project Plan
Reference

## Slide 3: Problem Statement
Context
  Estimate call/ put price of European vanilla option by basic parameters, expiration date and strike price.

## Slide 4: Problem Statement
Issue
  Implement High performance and low power monte carlo methods to option pricing models using HLS.
  Since the project is first implemented on Amazon F1 instances. We are going to replace the F1 instance with U50.
  To make consistence with Amazon F1 instance, the project is implemented on Vivado 2019.1 or before. The Vivado installed in workstation is 2021.2. As a result, some version issue needs to be solved.

## Slide 5: Problem Statement
Objective
  Make this project workable on U50/ Vitis 2021.2.
  Make the performance achieve that work on Amazon F1 instance. (option)

## Slide 6: Project Scope
System Operation Flow:
Prepare parameters
Execute kernel
Check results
Path_sim
Sum
output
Update stock price based on Geometric Brownian motion

## Slide 7: Project Scope
Area of Work:
  Make the kernel executable on U50/ Vitis 2021.2
Platform:
  U50
Target Specification:
  Make the executable kernel achieves the performance which it runs on Amazon F1 instance

## Slide 8: Project Plan
sw emu 8天 (6/1~8)（確認src files 有哪些、解決src code版本問題、利用vitis跑）(6/7~8:撰寫報告)
hw emu 6天(6/9~15) （解決版本問題，確認src code可以執行，進行performance調整，確保ii=1）(6/14~15:撰寫報告)
hw 6天(6/15~21) （解決版本問題，確認src code可以執行，進行performance調整，確保ii=1）(6/20~21:撰寫報告)

## Slide 9: Reference
Paper:
  L. Ma, F. B. Muslim and L. Lavagno, "High Performance and Low Power Monte Carlo Methods to Option Pricing Models via High Level Design and Synthesis," 2016 European Modelling Symposium (EMS), 2016, pp. 157-162, doi: 10.1109/EMS.2016.036.
  F. B. Muslim, L. Ma, M. Roozmeh and L. Lavagno, "Efficient FPGA Implementation of OpenCL High-Performance Computing Applications via High-Level Synthesis," in IEEE Access, vol. 5, pp. 2747-2762, 2017, doi: 10.1109/ACCESS.2017.2671881.
Github:
  FinancialModels_AmazonF1: https://github.com/dr-liangma/FinancialModels_AmazonF1/tree/master